## Slide 1
{{PROJECT}}
Updated cw{{CW}}
SYS VAL PROJECT DASHBOARD REL {{RELEASE}}
TEST EQUIPMENT STATUS
Test Platform | Planned | Achieved | Status
{{EQ_PLATFORM_1}} | {{EQ_PLANNED_1}} | {{EQ_ACHIEVED_1}} | {{EQ_STATUS_1}}
{{EQ_PLATFORM_2}} | {{EQ_PLANNED_2}} | {{EQ_ACHIEVED_2}} | {{EQ_STATUS_2}}
{{EQ_PLATFORM_3}} | {{EQ_PLANNED_3}} | {{EQ_ACHIEVED_3}} | {{EQ_STATUS_3}}
{{EQ_PLATFORM_4}} | {{EQ_PLANNED_4}} | {{EQ_ACHIEVED_4}} | {{EQ_STATUS_4}}
{{EQ_PLATFORM_5}} | {{EQ_PLANNED_5}} | {{EQ_ACHIEVED_5}} | {{EQ_STATUS_5}}
{{EQ_PLATFORM_6}} | {{EQ_PLANNED_6}} | {{EQ_ACHIEVED_6}} | {{EQ_STATUS_6}}
{{EQ_PLATFORM_7}} | {{EQ_PLANNED_7}} | {{EQ_ACHIEVED_7}} | {{EQ_STATUS_7}}
{{EQ_PLATFORM_8}} | {{EQ_PLANNED_8}} | {{EQ_ACHIEVED_8}} | {{EQ_STATUS_8}}
Rows come from the TPM Input form; unused rows are removed
COVERAGE PROGRESS
SYS.4
SYS.5
{{SYS4_COVERAGE}}
{{SYS5_COVERAGE}}
Comments :
1) {{SYS4_COVERAGE}} SYS.4 coverage achieved
2) {{SYS5_COVERAGE}} SYS.5 coverage achieved
{{COVERAGE_NOTE}}
TEST EFFICIENCY
SYS.5 Automation
SYS.4 Automation
{{SYS5_AUTO_RATE}}
{{SYS4_AUTO_RATE}}
Comments :
New automation target: CW 48 (FFV)
1) SYS.4: {{SYS4_AUTO_COUNT}} auto / {{SYS4_MANUAL_COUNT}} manual
2) SYS.5: {{SYS5_AUTO_COUNT}} auto / {{SYS5_MANUAL_COUNT}} manual
Test Duration
14 days
Comments :
1) Test Duration reduced starting from cw19 (-3d) - done
2) Further improvements to be assessed (cw21) - done
TEST EXECUTION PROGRESS
TC planned
TC Executed
Passed
Failed
SYS.4
{{SYS4_TC_PLANNED}}
{{SYS4_TC_EXECUTED}}
{{SYS4_TC_PASSED}}
{{SYS4_TC_FAILED}}
SYS.5
{{SYS5_TC_PLANNED}}
{{SYS5_TC_EXECUTED}}
{{SYS5_TC_PASSED}}
{{SYS5_TC_FAILED}}
Comments :
1) Execution started on CW38.1
2) SysBL Audit date 30..09.2026 - YELLOW release
Bug escape rate
{{BUG_RATE}}
Comments :
{{BUG_COMMENT}}
SUPPORT REQUIRED
N° | ACTION ITEM | RESPONSIBLE | DUE DATE | STATUS
1 | {{ACTION_1}} | {{RESP_1}} | {{DUE_1}} | {{STATUS_1}}
2 | {{ACTION_2}} | {{RESP_2}} | {{DUE_2}} | {{STATUS_2}}
3 | {{ACTION_3}} | {{RESP_3}} | {{DUE_3}} | {{STATUS_3}}
Valeo Driving Change Together
Strictly private & confidential | 2